**Meeting Minutes**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Subject** | | | | |
| Weekly Group Meeting ( Week 8 ) | | | | |
| **Date, Time (duration) and Venue** | | | | |
| 11/3/2021  Zoom | | | | |
| **Attendees** | | | **Non-Attendees** | |
| ·  Kenny, Wilson, Hou Jing,  Irsyad, Boon, Zeyu | | | · | |
| **Chaired by Kenny Voo** | | | |  |
| **Last meeting minutes have been reviewed** | | | | Yes/No |
| **Progress Updates** | | | | |
| **Task** | **Problem/Issue/Progress** | **Solution/Action** | | **Taken by & deadline** |
| **Task1** | Progress Check | Front end - left with admin part  Backend -  Detection system - implementing | | 11/3/21 |
| **Task 2** | Review on the documents on the spot | Reviewed up to lab 3 deliverable | | 11/3/21 |
| Task 3 | Delegation of task | Irsyad . Hou Jing  Continue developing frontend  Zeyu  - backend  Boon - help out backend  Wilson – help backend  Kenny- continue to improve human detection, oversee the whole team, project plan  Continue to develop and hopefully can finish by 18/3/21 | | 18/3/21 |
| **The next meeting will be held**  zoom (18/3/2021) | | | | Date, time & venue |
| **This minutes have been agreed by all attendees** | | | | Signed by chair  Kenny Voo |